## Slide 1: Software Engineering
Sobia Iftikhar
Sobia.Iftikhar@nu.edu.pk
Week 012

## Slide 2: Class 37 20th-May-2021

## Slide 3
Load Testing using Jmeter
Functional Point

## Slide 4: Step 1 – Install Java

## Slide 5: Step 2 – Download JMeter
https://jmeter.apache.org/download_jmeter.cgi

## Slide 6: Step 3 – Install JMeter

## Slide 7: If you are using Window, just run the file /bin/jmeter.bat to start JMeter in GUI mode:

## Slide 8: HomePage

## Slide 9: MAIN

## Slide 11: Result Report

## Slide 12: GRAPH 200th

## Slide 13: Lines of Code and Functional Points

## Slide 14: Software Project Estimating
Estimation of the size of software is an essential part of Software Project Management. It helps the project manager to further predict the effort and time which will be needed to build the project.
Various measures are used in project size estimation. Some of these are:
    LOC
    Functional Point

## Slide 15: Software Project Estimating
LOC and FP data are used in two ways during software project estimation:
  (1) as estimation variables to “size” each element of the software
  (2) as baseline metrics collected from past projects and used in conjunction with estimation variables to develop cost and effort projections.
  LOC and FP estimation are distinct estimation techniques. Yet both have a number of characteristics in common.
  Baseline productivity metrics (e.g., LOC/pm or FP/pm6

## Slide 16: LOC- with historical data
Once the expected value for the estimation variable has been determined, historical LOC or FP productivity data are applied.

## Slide 17: Example of LOC
The mechanical CAD software will accept two- and three-dimensional geometric data from an engineer. The engineer will interact and control the CAD system through a user interface that will exhibit characteristics of good human/machine interface design. All geometric data and other supporting information will be maintained in a CAD database.
Design analysis modules will be developed to produce the required output, which will be displayed on a variety of graphics devices. The software will be designed to control and interact with peripheral devices that include a mouse, digitizer, laser printer, and plotter.

## Slide 18: Example Continue
A range of LOC estimates is developed for each function.
For example, the range of LOC estimates for the 3D geometric analysis function is
  optimistic, 4600 LOC;
  most likely, 6900 LOC;
  pessimistic, 8600 LOC.
  Applying Equation 26.1, the expected value for the 3D geometric analysis function is 6800 LOC.

## Slide 19
A review of historical data indicates that the organizational average productivity for systems of this type is 620 LOC/pm. And Based on a burdened labor rate of $8000 per).
No of pm = 33200/620 = 54 person month.
No of LOC/pm = 33200/54 = 626 loc/pm.
Cost per line = $8000/626 = $13
Total Cost Project = 8000*54 = $ 431,000

## Slide 20: Function Point
In this method, the number and type of functions supported by the software are utilized to find FPC(function point count). The steps in function point analysis are:
  Count the number of functions of each proposed type. count
  Compute the Unadjusted Function Points(UFP).
  Find Total Degree of Influence(TDI).
  Compute Value Adjustment Factor(VAF).
  Find the Function Point Count(FPC).

## Slide 21: Count the number of functions of each proposed type
Find the number of functions belonging to the following types:
  External Inputs: Functions related to data entering the system.
  External outputs:Functions related to data exiting the system.
  External Inquiries: They leads to data retrieval from system but don’t change the system.
  Internal Files: Logical files maintained within the system. Log files are not included here.
  External interface Files: These are logical files for other applications which are used by our system.

## Slide 23
0 (not important or applicable) to 5 (absolutely essential)

## Slide 25
Assume that past data indicates that one FP translates into 60 lines of code (an object-oriented language is to be used) and that 12 FPs are produced for each person-month of effort. These historical data provide the project manager with important planning information that is based on the requirements model rather than preliminary estimates. Assume further that past projects have found an average of three errors per function point during requirements and design reviews and four errors per function point during unit and integration testing. These data can ultimately help you assess the completeness of your review and testing activities.

## Slide 26
FP = 375
The organizational average productivity for systems of this type is 6.5 FP/pm.
Cost Per FP = 8000/6.5
Based on a burdened labor rate of $8000 per month, the cost per FP is approximately $1230.
Project Cost = 1230*375 = 461000$
Based on the FP estimate and the historical productivity data, the total estimated project cost is $461,000
Effort= FP/ 6.5 FP/pm= 375/6.5=58
Estimated effort is 58 person-months.
FP = Count-total * [0.65 + 0.01 *∑(fi)]
320* [0.65+0.01*52]
FP = 320*[1.17]
*Given

## Slide 27: Having Fun with
Modified from lecture notes of
Mark Kelly
McKinnon Secondary College
Gantt
PERT
&

## Slide 28: What are they?
Gantt and PERT charts are both “CPM” (Critical Path Method) tools to:
manage the tasks involved in big and complex projects
let project managers organise time, people, equipment and money
ensure the right people and equipment are in the right place and the right time
allow managers to monitor the progress of a project

## Slide 29: Gantt Charts
Henry Laurence Gantt (1861-1919)
Gantt Charts

## Slide 30: Gantt Basics
Basically, a timeline with tasks that can be connected to each other
Note the spelling!
It is not all-capitals!
Can be created with simple tools like Excel, but specialised tools like Microsoft Project make life easier

## Slide 31: Making a Gantt chart
Step 1 – list the tasks in the project

## Slide 32: Making a Gantt chart
Step 2 – add task durations

## Slide 33: Making a Gantt chart
Step 3 – add dependencies (which tasks cannot start before another task finishes)

## Slide 34: Notes
The arrows indicate dependencies.
Task 1 is a predecessor of task 2 – i.e. task 2 cannot start before task 1 ends.
Task 3 is dependent on task 2. Task 7 is dependent on two other tasks
Electrics, plumbing and landscaping are concurrent tasks and can happen at the same time, so they overlap on the chart. All 3 can start after task 4 ends.
Painting must wait for both electrics and plumbing to be finished.
Task 9 has zero duration, and is a milestone

## Slide 35: Making a Gantt chart
Step 4 – find the critical path
The critical path is the sequence of tasks from beginning to end that takes the longest time to complete.
It is also the shortest possible time that the project can be finished in.
Any task on the critical path is called a critical task.
No critical task can have its duration changed without affecting the end date of the project.

## Slide 36
MS Project can work out the critical path for you!
The length of the critical path is the sum of the lengths of all critical tasks (the red tasks 1,2,3,4,5,7) which is 2+3+1+1.5+2+1 = 10.5 days.
In other words, the minimum amount of time required to get all tasks completed is 10.5 days
The other tasks (6,8) can each run over-time before affecting the end date of the project

## Slide 37
The amount of time a task can be extended before it affects other tasks is called slack (or float).
Float = Late Start – Early Start OR Late Finish – Early Finish
Task 6 can take an extra day and a half before it affects the project’s end date, so each has 1.5 day’s slack.

## Slide 38
Critical tasks, by definition, can have NO slack.
Thus if you are ever asked, “Can the duration of a critical task be changed without affecting the end date of the project?”, the answer is always NO!